## Slide 1: Project Status Report RDK-LGI Integration 09-Oct-2018
C_PMC_11F/4.0/27-Mar-17

## Slide 2: Project status, Key updates and Attention areas
Update on Development:
  Firebolt SDK:
    Generated and installed the Firebolt SDK and compiled sample application using SDK successfully
    Below are the links on Firebolt to bring up and validate on R-Pi
      High Level Design :
        https://wiki.rdkcentral.com/display/RDK/RNE+support+in+RPI
      User Manual :
        https://wiki.rdkcentral.com/pages/viewpage.action?spaceKey=RDK&title=RNE+SDK+user+manual
      Firebolt Image Download Link:
        https://wiki.rdkcentral.com/pages/viewpage.action?pageId=55312504&src=sidebar
  Operator Ref App:
    Got the operator ref app image, flashed the image and tested the functionalities
    Working on enabling openCDM support in WPE-Webkit, understanding openCDM and identifying the tasks involved

## Slide 3: Project status, Key updates and Attention areas
Current Tasks
  WPE Webkit with openCDM support:
  Identifying the tasks involved in enabling openCDM support
  Compiling openCDM and CDMI components from meta-meterological
  Compile WPE with openCDM enabled
  Test openCDM and CDMI with playready or widevine

## Slide 4
Milestones & Deliverables - Road Map
Today
2018
2018
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
M1-Release
9/31/2018
Jan[M1] | Feb[M2] | Mar[M3] | April[M4] | May[M5] | June[M6] | July[M7] | Aug[M8] | Sep[M9] | Oct[M10] | Nov[M10]
 |  |  |  |  |  |  |  |  | Firebolt SDK Bring up | Containers with LXC-3.0 Support on RDK-B
 |  |  |  |  |  |  |  |  | Operator RefApp Testing n R-Pi | 
 |  |  |  |  |  |  |  |  | WPE Webkit 2017/07/28 Version with openCDM support | 
Legend |  | Released Features |  | Planned Features

## Slide 5: THANK YOU
C_PMC_11F/3.1/20-Feb-16