## Slide 1: Project Status Report RDK-LGI Integration 12-Oct-2018
C_PMC_11F/4.0/27-Mar-17

## Slide 2: Project status, Key updates and Attention areas
Update on Development:
  OpenCDM:
    Able to compile WPE OpenCDM and generated libraries/bins required for WPE-Webkit
  WPE with OpenCDM:
    Working on compiling WPE-Webkit with openCDM enabled.
  OpenCDMI:
    Currently facing fetch issues while trying to compile OCDMI, looking in to that issue.
    Created Jira ticket https://jira.rdkcentral.com/jira/browse/REFPLTV-232 for tracking the OpenCDMI work.

## Slide 3
Milestones & Deliverables - Road Map
Today
2018
2018
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
M1-Release
9/31/2018
Jan[M1] | Feb[M2] | Mar[M3] | April[M4] | May[M5] | June[M6] | July[M7] | Aug[M8] | Sep[M9] | Oct[M10] | Nov[M10]
 |  |  |  |  |  |  |  |  | Firebolt SDK Bring up | Containers with LXC-3.0 Support on RDK-B
 |  |  |  |  |  |  |  |  | Operator RefApp Testing n R-Pi | 
 |  |  |  |  |  |  |  |  | WPE Webkit 2017/07/28 Version with openCDM support | 
Legend |  | Released Features |  | Planned Features

## Slide 4: THANK YOU
C_PMC_11F/3.1/20-Feb-16